# Project Planning & Management Document

### 1. Project Overview

- The Riddle Gate

- Team Members & Roles :  Janhavi Kale – Code debugging and iterations, circuit setup, physical setup build, 3D modeling and  printing, and  setup painting

Sahasraa Yarra – Writing base code version, circuit setup, and setup painting and documenting the whole process.

- An interactive riddle-based game where users answer questions using touch inputs to progress. The system provides real-time feedback through lights, sound, and motion, and rewards successful players by opening a mechanical door. The experience combines physical interaction with a web-based interface.

### 2. Team Roles & Responsibilities

| Member Name | Role | Responsibilities |
| --- | --- | --- |
| Sahasraa Yarra | Writing Code | Writing the first base code for the game |
|  | Electronics | Setting up the Circuit |
|  | Fabrication Support | Painting the physical setup |
|  | Documentation | Video documentation of the project process |
| Janhavi Kale | Writing Code | Making iterations and changes in the first base code and debugging |
|  | Electronics | Setting up the circuit |
|  | Fabrication | 3d modelling and printing, making the physical setup of the game and painting |
|  | Documentation | Video Documentation |

### 3. Project Timeline & Milestones

| Week | Goals | Deliverables | Status |
| --- | --- | --- | --- |
| Week 0 | Ideation, concept development, defining interaction | Initial concept of Sphinx riddle game, rough sketches, interaction idea | Completed |
| Week 1 | -Basic hardware setup and testing -Core game logic + input/output integration - Web interface + system integration | -ESP32 setup, touch sensors + ultrasonic sensor working -Working code for riddles, touch input detection, LEDs + buzzer feedback - WiFi hosting, webpage displaying riddles and live game state | Completed |
| Week 2 | Physical build + 3D modeling | Sphinx model designed, 3D printed, painted, full setup assembled | Completed |
| Week 3 | -Advanced logic + interaction refinement - Motion + feedback systems - Debugging + testing - Final polish + documentation | - 8-question system, pair logic, LED progression system - Servo integration (door + nodding head), NeoPixel effects - Fixed touch issues, stable gameplay, improved thresholds and reliability - UI refinement, game over/win states, video documentation, final presentation | Completed |

### 4. Weekly Progress Log

Week 0

- Planned Tasks: Finalize idea and interaction concept

- Completed Tasks: Defined Sphinx riddle game, user journey, initial sketches

- Challenges Faced: Making the interaction more engaging than a simple quiz

- Solutions: Introduced physical feedback (LEDs, sound, motion)

- Next Steps: Begin hardware setup

Week 1

- Planned Tasks: Set up electronics and basic functionality

- Completed Tasks: Connected ESP32, touch sensors, ultrasonic sensor; basic input/output working

- Challenges Faced: Unstable touch readings and sensor noise

- Solutions: Added calibration, threshold values, and debounce logic

- Next Steps: Develop core game logic

Week 2

- Planned Tasks: Build game logic and web interface

- Completed Tasks: Implemented answer checking, scoring system, LED + buzzer feedback, and web interface with live updates

- Challenges Faced: Syncing hardware state with web UI

- Solutions: Used JSON-based polling system for real-time updates

- Next Steps: Integrate physical build and motion

Week 3

- Planned Tasks: Final integration, motion, and testing

- Completed Tasks: Added servo movements (door + nodding head), NeoPixel effects, full physical setup, debugging, and UI refinement

- Challenges Faced: Servo jitter, unwanted game restart, and system stability

- Solutions: Tuned servo control, implemented single-attempt logic, stabilized timing

- Next Steps: Final presentation and documentation